METADATA LINEAGE ENGINE

Development Master Plan

A complete, stage-by-stage technical blueprint for the developer.

| Document Type | Development Execution Plan — Hand to Developer |
| --- | --- |
| Project | Metadata Capture & Lineage Engine |
| Author | Aary Tadwalkar |
| Date | April 2026 |
| Stack | Python 3.13 / FastAPI / Neo4j / PostgreSQL / React+Vite |

# PART 1 — What Is Already Built

The following five stages have been completed. This section exists so the developer understands what exists before touching anything. Do not re-implement anything in this section — only read it to understand the current state.

## Stage 1 — Foundation (Complete)

The infrastructure layer and the skeleton of the application are fully operational.

- docker-compose.yml spins up two containers: Neo4j 5.15 on ports 7474 (HTTP browser) and 7687 (bolt), and PostgreSQL 15.6 on port 5432.

- app/models.py defines the four core Python dataclasses: LineageEvent, JobRef, RunRef, DatasetRef. This file imports nothing from inside the app. It is the backbone imported by everything else.

- app/db_client.py exposes get_neo4j_driver() and get_postgres_conn(). Both are module-level singletons loaded from the .env file at startup.

- app/main.py creates the FastAPI app, registers CORS middleware, and mounts both routers. The /health endpoint returns Neo4j and PostgreSQL connectivity status.

- PostgreSQL: the run_log table is created automatically by infra/postgres_init.sql on first container start. Columns: run_id (PK), job_name, status, started_at, ended_at, input_datasets (TEXT[]), output_datasets (TEXT[]).

- Neo4j: three uniqueness constraints must be applied manually in the Neo4j browser (http://localhost:7474) before the app can write: job_name_unique, dataset_uri_unique, run_id_unique.

## Stage 2 — Ingestion Layer (Complete)

The full pipeline from an incoming HTTP event to internal dataclass is operational.

- app/ingestion/pydantic_models.py — OLRunEvent Pydantic model mirrors the OpenLineage JSON spec. Fields: eventType, eventTime, run (with runId), job (with namespace and name), inputs[], outputs[]. FastAPI auto-returns 422 on validation failure.

- app/ingestion/converter.py — The Converter Pattern. Takes an OLRunEvent and returns a LineageEvent dataclass. This is the ONLY file allowed to reference OpenLineage field names. Builds dataset URIs as: '{namespace}://{name}'.

- app/ingestion/router.py — POST /lineage/events. Business rule: if eventType == 'START', immediately returns {status: 'skipped'} without calling write_event(). COMPLETE and FAIL events are forwarded.

- parsers/sql_parser.py — Uses SQLGlot. Parses SQL strings to AST. FROM / JOIN clauses become input DatasetRefs; INSERT INTO / CREATE TABLE AS become outputs. CTE names are identified and excluded from the inputs list (they are internal, not real tables). Multi-dialect: postgres, snowflake, mysql.

- parsers/dbt_parser.py — Parses dbt manifest.json. Iterates model nodes under nodes[]. For each model, reads depends_on.nodes and strips the 'model.project.name' ID format to extract just the model name. Emits one LineageEvent per (model, dependency) pair.

- 15 integration tests passing in scripts/test_stage2.py.

## Stage 3 — Storage Layer (Complete)

Real database writes replaced the Stage 2 stub.

- app/storage/graph_writer.py — write_event(event: LineageEvent) is the single write interface. Runs in this order: (1) Opens one Neo4j session and executes all MERGE statements in a single transaction; (2) INSERTs an audit row into PostgreSQL run_log; (3) Runs PII propagation check.

- Neo4j write pattern: MERGE Job node, MERGE each input Dataset node, MERGE each output Dataset node, MERGE CONSUMES edge (input Dataset to Job), MERGE PRODUCES edge (Job to output Dataset), MERGE Run node, MERGE HAS_RUN edge (Job to Run). All seven operations inside one transaction.

- PostgreSQL write: INSERT INTO run_log. If this INSERT fails, the exception is caught, logged, and NOT re-raised. Neo4j is the source of truth; a missing audit row is recoverable.

- PII propagation: after all writes, for each input dataset with a pii property set to True, set pii=True on all output datasets of the same job. This is a 1-hop write-time propagation only.

- 34 integration tests passing in scripts/test_stage3.py.

## Stage 4 — Query API (Complete, but has known bugs — see Part 2)

All GET endpoints are implemented but the upstream/downstream routes have a critical URI routing bug that makes them non-functional. See Part 2 for the exact fix.

- app/api/pydantic_models.py — Response schemas: NodeModel (id, label, properties dict), EdgeModel (source_id, target_id, type, properties dict), LineageGraphResponse (dataset_id, direction, depth, nodes[], edges[], node_count, edge_count).

- app/api/cypher_queries.py — Raw Cypher strings as module-level constants, separated from route logic.

- app/api/router.py — All GET routes: upstream, downstream, runs/{job_id}, runs/global, datasets. A depth x2 fix is already applied: user depth=N translates to max_edges=N*2 in Cypher because Dataset->Job->Dataset crosses 2 edges per logical hop.

- Route ordering fix already applied: /runs/global is registered before /runs/{job_id:path} to prevent 'global' being interpreted as a job name.

- 25 integration tests passing in scripts/test_stage4.py.

## Stage 5 — React Dashboard (Complete, needs refinements — see Part 2)

The full visual frontend is operational in local development.

- frontend/ built with Vite + React + Tailwind + React Flow + @dagrejs/dagre.

- Three views: GraphView (React Flow canvas), DirectoryView (dataset list), SystemRunsView (global run history table).

- Live mode: GraphView auto-polls GET /lineage/upstream or /lineage/downstream every 4 seconds.

- Node colours: Dataset=blue, Job=orange. Edge colours: PRODUCES=green, CONSUMES=orange. Edge labels shown.

- NodeSidePanel.jsx — slide-in panel on node click. Shows node properties dict, PII badge if present, and run history table for Job nodes.

- run_live_demo.py — one-command demo launcher. Starts Docker, uvicorn, npm dev server, opens browser, and runs pipeline_plugin.py to simulate a Jaffle Shop pipeline (events posted every 3 seconds).

# PART 2 — Critical Bugs & Immediate Fixes

These must be resolved before any new feature development begins. The upstream/downstream breakage is the highest-priority item as it makes the core query API unusable.

BUG #1 — CRITICAL: Upstream / Downstream Endpoints Return 404 or Empty Severity: Critical. These are the core endpoints of the entire system. Root cause: Dataset URIs contain '://' (e.g. postgres://clean.orders). When passed as a FastAPI path parameter, the slash after the colon causes the router to mis-parse the URL, cutting off everything after '://'. The result is a 404 or a lookup on a truncated/wrong dataset URI. The /runs/global fix (using :path type) was applied to that route but NOT to /upstream/{dataset_uri} or /downstream/{dataset_uri}.

### Fix — app/api/router.py

Change both route path declarations to use the :path type annotation. This tells FastAPI to capture everything after the prefix, including slashes.

# BEFORE (broken) — FastAPI stops capturing at the first slash: @router.get("/lineage/upstream/{dataset_uri}") async def get_upstream(dataset_uri: str, depth: int = 3): @router.get("/lineage/downstream/{dataset_uri}") async def get_downstream(dataset_uri: str, depth: int = 3): # AFTER (fixed) — :path captures the full string including slashes: @router.get("/lineage/upstream/{dataset_uri:path}") async def get_upstream(dataset_uri: str, depth: int = 3): @router.get("/lineage/downstream/{dataset_uri:path}") async def get_downstream(dataset_uri: str, depth: int = 3):

### Fix — frontend/src/api/lineageApi.js

The axios calls must URL-encode the dataset_uri before embedding it in the URL path, so that the ':' and '/' characters are transmitted safely.

// BEFORE (broken) — URI embedded raw, '://' corrupts the URL path: export const getUpstream = (uri, depth) => axios.get(`/lineage/upstream/${uri}?depth=${depth}`); // AFTER (fixed) — URI is encoded, FastAPI :path decodes it back cleanly: export const getUpstream = (uri, depth) => axios.get(`/lineage/upstream/${encodeURIComponent(uri)}?depth=${depth}`); export const getDownstream = (uri, depth) => axios.get(`/lineage/downstream/${encodeURIComponent(uri)}?depth=${depth}`);

### Fix — Verify Cypher Query Direction

After the routing fix, verify the Cypher strings in app/api/cypher_queries.py match these exact patterns. Incorrect relationship direction arrows are a common secondary issue.

# Upstream — traverse backwards: start FROM the target, follow edges in reverse UPSTREAM_QUERY = ''' MATCH path = (start:Dataset {uri: $uri})<-[:PRODUCES¦CONSUMES*1..$max_edges]-(node) RETURN DISTINCT nodes(path) AS nodes, relationships(path) AS rels ''' # Downstream — traverse forwards: start FROM the target, follow edges forward DOWNSTREAM_QUERY = ''' MATCH path = (start:Dataset {uri: $uri})-[:PRODUCES¦CONSUMES*1..$max_edges]->(node) RETURN DISTINCT nodes(path) AS nodes, relationships(path) AS rels ''' # CRITICAL: max_edges = user_depth * 2 # One logical hop (Dataset->Job->Dataset) = 2 graph edges

### Fix — Add 404 When Dataset Does Not Exist

Currently if a dataset URI is not in Neo4j, the endpoints return an empty graph response with 200 OK. This should be a 404 so the frontend and callers can distinguish 'no lineage' from 'dataset not found'.

from fastapi import HTTPException async def get_upstream(dataset_uri: str, depth: int = 3): driver = get_neo4j_driver() with driver.session() as session: # Check existence first exists = session.run( "MATCH (d:Dataset {uri: $uri}) RETURN count(d) AS c", uri=dataset_uri ).single()["c"] if not exists: raise HTTPException(status_code=404, detail=f"Dataset not found: {dataset_uri}") # ... rest of traversal

BUG #2 — Frontend Search Bar Does Not Encode URIs Severity: High. Even after fixing the backend route, the SearchBar component passes the dataset URI directly into the URL. Characters like '://' and '.' will be misread by the browser before the request even reaches FastAPI. Fix: In frontend/src/components/SearchBar.jsx, wrap the URI in encodeURIComponent() before triggering the API call. Apply the same fix anywhere a dataset URI is passed as part of a URL path (not a query param).

BUG #3 — Neo4j Constraints Are Applied Manually (Setup Fragility) Severity: Medium. If anyone runs the project fresh without reading the docs and manually applying Neo4j constraints, every MERGE write will silently allow duplicate nodes. This causes incorrect graph topology and corrupted lineage visualisation. Fix: Apply constraints programmatically on app startup in app/main.py using a startup event. See Stage 6 in Part 3 for the full implementation.

BUG #4 — Depth Parameter Has No Upper Bound Severity: Low-Medium. A caller can pass depth=1000, causing a Cypher traversal of 2000 edge hops. On a large graph this will cause Neo4j to time out or return an enormous response that crashes the frontend React Flow canvas. Fix: Add a FastAPI Query validator to cap depth at 10 (= 20 edge hops max). async def get_upstream(dataset_uri: str, depth: int = Query(default=3, ge=1, le=10)):

BUG #5 — PII Propagation Is Only 1-Hop at Write Time Severity: Medium. If a chain is: raw.users (pii) -> clean.users -> reporting.dashboard, PII is correctly tagged on clean.users at write time. But reporting.dashboard is never tagged unless its own write_event() fires after clean.users already has the pii tag. In practice, pipelines are registered in any order so retroactive propagation is needed. Fix: A graph traversal-based propagation pass. See Stage 7 in Part 3.

BUG #6 — Frontend Graph Crashes on Large Result Sets Severity: Medium. React Flow renders every node returned by the API. On a realistic pipeline with depth=5, a single query can return 80-120 nodes. React Flow does not virtualise its canvas — rendering 100+ nodes causes visible lag and sometimes a white screen crash on low-end machines. Fix: Add a server-side pagination or node-count cap (max 60 nodes per response). Add a warning message in the frontend when results are clipped. See Stage 6.

# PART 3 — Stage-by-Stage Development Plan

Each stage below is independent and should be fully completed and tested before the next begins. Each stage ends with a defined test checklist — the stage is not done until every item in the checklist passes.

Developer Note Read Part 1 fully before starting any stage. Complete all bugs in Part 2 before starting Stage 6. Each stage has a: GOAL, FILES TO TOUCH, IMPLEMENTATION STEPS, and TEST CHECKLIST. Never skip the test checklist. Integration tests run against real Docker DBs.

## Stage 6 — Stability & Bug Fixes

GOAL: Resolve all bugs from Part 2. The system should be fully stable with all existing endpoints working correctly before any new feature is added.

### Files to Touch

- app/api/router.py

- app/main.py

- frontend/src/api/lineageApi.js

- frontend/src/components/SearchBar.jsx

- scripts/test_stage6.py  (new file — create this)

### Implementation Steps

Step 6.1 — Fix URI Path Routing (Bug #1 + Bug #2)

In app/api/router.py, change both route decorators to use {dataset_uri:path}. In frontend/src/api/lineageApi.js, wrap all dataset URIs in encodeURIComponent() before embedding in URL paths. In SearchBar.jsx, ensure the value submitted to the API call is encoded.

# app/api/router.py — both upstream and downstream @router.get("/lineage/upstream/{dataset_uri:path}") async def get_upstream( dataset_uri: str, depth: int = Query(default=3, ge=1, le=10) # also caps depth — Bug #4 fix ): ... @router.get("/lineage/downstream/{dataset_uri:path}") async def get_downstream( dataset_uri: str, depth: int = Query(default=3, ge=1, le=10) ): ...

Step 6.2 — Programmatic Neo4j Constraints on Startup (Bug #3)

In app/main.py, add a FastAPI startup event that runs the three constraint CREATE statements using the Neo4j driver. Use 'CREATE CONSTRAINT IF NOT EXISTS' so it is safe to run every time.

# app/main.py from contextlib import asynccontextmanager CONSTRAINTS = [ "CREATE CONSTRAINT job_name_unique IF NOT EXISTS FOR (j:Job) REQUIRE j.name IS UNIQUE", "CREATE CONSTRAINT dataset_uri_unique IF NOT EXISTS FOR (d:Dataset) REQUIRE d.uri IS UNIQUE", "CREATE CONSTRAINT run_id_unique IF NOT EXISTS FOR (r:Run) REQUIRE r.run_id IS UNIQUE", ] @asynccontextmanager async def lifespan(app: FastAPI): driver = get_neo4j_driver() with driver.session() as session: for constraint in CONSTRAINTS: session.run(constraint) yield app = FastAPI(lifespan=lifespan)

Step 6.3 — Add 404 for Unknown Datasets (Bug #1 secondary fix)

Add the existence check to both get_upstream and get_downstream before running the traversal Cypher. Return HTTP 404 with a descriptive message if the dataset URI is not in Neo4j.

Step 6.4 — Cap Response Node Count (Bug #6)

Add a LIMIT clause to the Cypher traversal queries so the API never returns more than 60 nodes. Add a new field 'clipped: bool' to LineageGraphResponse in app/api/pydantic_models.py. In the frontend GraphView, display a yellow banner when clipped=True.

# app/api/cypher_queries.py — add LIMIT to both queries UPSTREAM_QUERY = ''' MATCH path = (start:Dataset {uri: $uri})<-[:PRODUCES¦CONSUMES*1..$max_edges]-(node) WITH path, nodes(path) AS ns, relationships(path) AS rs LIMIT 60 RETURN DISTINCT ns, rs ''' # app/api/pydantic_models.py — add field to response class LineageGraphResponse(BaseModel): dataset_id: str direction: str depth: int nodes: list[NodeModel] edges: list[EdgeModel] node_count: int edge_count: int clipped: bool = False # True when result was capped at 60 nodes

### Stage 6 — Test Checklist

Create scripts/test_stage6.py and verify every item below:

- GET /lineage/upstream/postgres://clean.orders returns 200 with nodes (not 404)

- GET /lineage/downstream/postgres://raw.orders returns 200 with nodes

- GET /lineage/upstream/nonexistent://table returns 404 with descriptive message

- GET /lineage/upstream/postgres://clean.orders?depth=0 returns 422 (below ge=1)

- GET /lineage/upstream/postgres://clean.orders?depth=11 returns 422 (above le=10)

- Frontend: typing a URI with '://' in SearchBar and clicking search loads the graph

- Restart app from scratch (fresh Docker) — Neo4j constraints exist without manual step

- Insert 61+ node pipeline, query it — response has clipped=True in JSON

## Stage 7 — Multi-Hop Retroactive PII Propagation

GOAL: When a dataset is marked pii=True (or when a new lineage event arrives with a PII-tagged input), automatically propagate that tag through ALL downstream datasets in the graph — not just 1 hop. This must also work retroactively for all existing datasets already in the graph.

### Files to Touch

- app/storage/graph_writer.py  (modify)

- app/api/router.py  (new endpoint: POST /lineage/propagate-pii)

- app/storage/pii_propagator.py  (new file — create this)

- scripts/test_stage7.py  (new file)

### How PII Propagation Should Work

The current write-time 1-hop approach checks immediate input datasets only. The correct approach is a graph traversal: starting from any dataset tagged pii=True, follow all PRODUCES edges downstream and set pii=True on every reachable Dataset node. This must be idempotent (safe to run multiple times).

### Implementation Steps

Step 7.1 — Create app/storage/pii_propagator.py

# app/storage/pii_propagator.py from app.db_client import get_neo4j_driver PROPAGATE_PII_CYPHER = ''' MATCH (pii_source:Dataset {pii: true}) CALL apoc.path.subgraphAll(pii_source, { relationshipFilter: 'PRODUCES>¦CONSUMES>', labelFilter: '+Dataset¦+Job' }) YIELD nodes UNWIND nodes AS n WHERE n:Dataset SET n.pii = true RETURN count(n) AS tagged_count ''' # Fallback version without APOC (pure Cypher, slightly slower): PROPAGATE_PII_NO_APOC = ''' MATCH (src:Dataset {pii: true}) MATCH path = (src)-[:PRODUCES¦CONSUMES*1..20]->(downstream:Dataset) SET downstream.pii = true RETURN count(DISTINCT downstream) AS tagged_count ''' def propagate_all_pii() -> int: """Run full graph PII propagation. Returns count of datasets newly tagged.""" driver = get_neo4j_driver() with driver.session() as session: result = session.run(PROPAGATE_PII_NO_APOC) return result.single()["tagged_count"] def propagate_pii_from(dataset_uri: str) -> int: """Propagate PII downstream from a single source dataset.""" cypher = ''' MATCH (src:Dataset {uri: $uri, pii: true}) MATCH path = (src)-[:PRODUCES¦CONSUMES*1..20]->(downstream:Dataset) SET downstream.pii = true RETURN count(DISTINCT downstream) AS tagged_count ''' driver = get_neo4j_driver() with driver.session() as session: result = session.run(cypher, uri=dataset_uri) return result.single()["tagged_count"]

Step 7.2 — Call propagate_pii_from() After Every Write

In app/storage/graph_writer.py, replace the existing 1-hop PII check with a call to propagate_pii_from() for each PII-tagged input dataset. This runs a proper graph traversal instead of just checking immediate outputs.

# app/storage/graph_writer.py — in write_event(), replace the PII section: from app.storage.pii_propagator import propagate_pii_from # After Neo4j writes complete: for input_ds in event.inputs: if input_ds.pii: propagate_pii_from(input_ds.uri) # replaces the old 1-hop SET

Step 7.3 — Add Admin Endpoint for Full Retroactive Propagation

Add POST /lineage/propagate-pii to app/api/router.py. This endpoint triggers a full graph scan and tags all downstream datasets of any existing PII source. It is idempotent — safe to call multiple times.

# app/api/router.py from app.storage.pii_propagator import propagate_all_pii @router.post("/lineage/propagate-pii") async def trigger_pii_propagation(): """Admin endpoint: retroactively propagate PII tags through entire graph.""" tagged_count = propagate_all_pii() return {"status": "ok", "newly_tagged": tagged_count}

### Stage 7 — Test Checklist

- 3-hop PII chain: tag raw.users as pii, insert raw.users->clean.users->reporting.dashboard. Assert all three datasets have pii=True after propagation.

- Retroactive: insert the chain in reverse order (dashboard first, raw last). Call POST /lineage/propagate-pii. Assert all three are tagged.

- Non-PII dataset: insert a chain with no PII source. Assert no nodes get tagged.

- Idempotency: call POST /lineage/propagate-pii three times. No errors, same result.

- New event: POST a COMPLETE event where input has pii=True. Assert 3-hop downstream is tagged without calling the admin endpoint.

## Stage 8 — Impact Analysis Endpoint

GOAL: Add a new API endpoint GET /lineage/impact/{dataset_uri} that answers the question: 'If I change the schema of this dataset, which jobs and downstream datasets will break?' This is the most operationally valuable query in the system.

### Files to Touch

- app/api/cypher_queries.py  (add IMPACT_QUERY constant)

- app/api/pydantic_models.py  (add ImpactResponse schema)

- app/api/router.py  (add new route)

- frontend/src/api/lineageApi.js  (add getImpact())

- frontend/src/pages/GraphView.jsx  (add Impact mode toggle)

- scripts/test_stage8.py  (new file)

### How Impact Analysis Differs From Downstream

Downstream returns a raw graph of everything reachable. Impact analysis returns a ranked, structured list of: (1) Directly affected jobs — jobs that CONSUME the changed dataset, (2) Directly affected output datasets — what those jobs produce, (3) Cascade datasets — datasets further downstream, with hop distance annotated. This gives the engineer a prioritised list, not just a raw graph.

### Implementation Steps

Step 8.1 — Cypher Query

# app/api/cypher_queries.py IMPACT_QUERY = ''' MATCH (changed:Dataset {uri: $uri}) OPTIONAL MATCH (changed)<-[:CONSUMES]-(direct_job:Job) OPTIONAL MATCH (direct_job)-[:PRODUCES]->(direct_output:Dataset) OPTIONAL MATCH path = (direct_output)-[:CONSUMES¦PRODUCES*1..10]->(cascade:Dataset) RETURN collect(DISTINCT direct_job.name) AS affected_jobs, collect(DISTINCT direct_output.uri) AS direct_outputs, collect(DISTINCT {uri: cascade.uri, hops: length(path) + 1}) AS cascade_datasets '''

Step 8.2 — Response Schema

# app/api/pydantic_models.py class CascadeDataset(BaseModel): uri: str hops: int # how many hops from the changed dataset class ImpactResponse(BaseModel): changed_dataset: str affected_jobs: list[str] # jobs that directly consume the changed dataset direct_outputs: list[str] # datasets those jobs produce cascade_datasets: list[CascadeDataset] # further downstream, sorted by hops total_affected: int # len(affected_jobs) + len(direct_outputs) + len(cascade)

Step 8.3 — Route

# app/api/router.py @router.get("/lineage/impact/{dataset_uri:path}", response_model=ImpactResponse) async def get_impact(dataset_uri: str): """Return structured impact analysis: which jobs and datasets break if this changes.""" driver = get_neo4j_driver() with driver.session() as session: result = session.run(IMPACT_QUERY, uri=dataset_uri).single() if not result: raise HTTPException(status_code=404, detail=f'Dataset not found: {dataset_uri}') cascade = sorted([CascadeDataset(**c) for c in result['cascade_datasets']], key=lambda x: x.hops) return ImpactResponse( changed_dataset=dataset_uri, affected_jobs=result['affected_jobs'], direct_outputs=result['direct_outputs'], cascade_datasets=cascade, total_affected=len(result['affected_jobs']) + len(result['direct_outputs']) + len(cascade) )

Step 8.4 — Frontend Impact Panel

In frontend/src/pages/GraphView.jsx, add a third mode button alongside Upstream / Downstream: 'Impact'. When selected, call getImpact() instead of getUpstream/getDownstream. Display the result differently: show a structured panel (not just the graph) with the list of affected jobs and cascade datasets ranked by hop distance. Highlight affected nodes in red on the graph.

### Stage 8 — Test Checklist

- GET /lineage/impact/postgres://raw.orders returns affected_jobs=['load_orders']

- The direct_outputs list includes postgres://clean.orders

- cascade_datasets includes reporting.dashboard at hops=2

- GET /lineage/impact/nonexistent://table returns 404

- A dataset with no consumers returns empty affected_jobs and total_affected=0

- Frontend Impact panel renders the affected jobs list, not just a graph

## Stage 9 — Column-Level Lineage

GOAL: Upgrade the lineage graph from table-level to column-level. When a job reads column X from table A and writes column Y to table B, record that specific column flow. This enables precise GDPR impact analysis: 'Which specific columns contain user X's PII?'

### Scope & Constraints

- Column-level lineage is only available from two sources: (1) OpenLineage events that include a 'columnLineage' facet, and (2) SQL parsing (SQLGlot can extract column-level SELECT...FROM relationships). dbt column-level is a future item.

- This is additive — table-level lineage continues to work. Column-level is extra metadata attached to the existing PRODUCES/CONSUMES edges.

- Do not break any existing Stage 1-7 tests.

### Files to Touch

- app/models.py  (extend DatasetRef to include optional columns list)

- app/ingestion/pydantic_models.py  (parse columnLineage facet from OL events)

- app/ingestion/converter.py  (map facet column data to DatasetRef)

- app/storage/graph_writer.py  (write column properties onto PRODUCES/CONSUMES edges)

- parsers/sql_parser.py  (extract column-level SELECT relationships)

- app/api/router.py  (add GET /lineage/columns/{dataset_uri} endpoint)

- scripts/test_stage9.py  (new file)

### Implementation Steps

Step 9.1 — Extend the Data Model

# app/models.py — extend DatasetRef from dataclasses import dataclass, field @dataclass class ColumnRef: name: str data_type: str ¦ None = None is_pii: bool = False @dataclass class DatasetRef: uri: str name: str namespace: str pii: bool = False columns: list[ColumnRef] = field(default_factory=list) # NEW

Step 9.2 — Parse columnLineage Facet in OL Events

In app/ingestion/pydantic_models.py, add an optional facets dict to the OLDataset model. In converter.py, check for the 'columnLineage' key in facets and map it to ColumnRef objects on the DatasetRef.

# app/ingestion/pydantic_models.py — add facets to OLDataset class OLDataset(BaseModel): namespace: str name: str facets: dict = {} # optional bag — contains columnLineage if present # app/ingestion/converter.py — extract column data in _build_dataset_ref() def _build_dataset_ref(ol_dataset: OLDataset) -> DatasetRef: columns = [] col_facet = ol_dataset.facets.get('columnLineage', {}).get('fields', {}) for col_name, col_meta in col_facet.items(): columns.append(ColumnRef( name=col_name, data_type=col_meta.get('type'), is_pii=col_meta.get('pii', False) )) return DatasetRef( uri=f'{ol_dataset.namespace}://{ol_dataset.name}', name=ol_dataset.name, namespace=ol_dataset.namespace, columns=columns )

Step 9.3 — Write Columns onto Graph Edges

In graph_writer.py, when merging PRODUCES and CONSUMES edges, add the column list as a JSON-encoded property on the edge. Neo4j edges can have properties just like nodes.

# app/storage/graph_writer.py — store columns on the edge import json # In the MERGE PRODUCES edge Cypher call: MERGE_PRODUCES_WITH_COLS = ''' MATCH (job:Job {name: $job_name}) MATCH (ds:Dataset {uri: $dataset_uri}) MERGE (job)-[r:PRODUCES]->(ds) SET r.columns = $columns_json ''' session.run(MERGE_PRODUCES_WITH_COLS, { 'job_name': event.job.name, 'dataset_uri': output_ds.uri, 'columns_json': json.dumps([{'name': c.name, 'type': c.data_type, 'pii': c.is_pii} for c in output_ds.columns]) })

Step 9.4 — Column-Level Query Endpoint

# app/api/router.py @router.get("/lineage/columns/{dataset_uri:path}") async def get_column_lineage(dataset_uri: str): """Return column-level lineage for a dataset — which jobs touch which columns.""" cypher = ''' MATCH (ds:Dataset {uri: $uri}) OPTIONAL MATCH (job:Job)-[r:PRODUCES]->(ds) WHERE r.columns IS NOT NULL RETURN job.name AS job_name, r.columns AS columns_json ''' # ... execute, parse JSON, return structured response

### Stage 9 — Test Checklist

- POST a COMPLETE event with columnLineage facet. Assert PRODUCES edge has columns_json property in Neo4j.

- GET /lineage/columns/postgres://clean.orders returns the column list with types.

- A dataset without column facets returns an empty columns list, not an error.

- SQL parser: SELECT id, name FROM users — assert 'id' and 'name' are captured as input columns.

- All Stage 1-8 tests still pass after model changes.

## Stage 10 — Airflow Native Integration & End-to-End Test

GOAL: Make the Airflow integration production-ready with a real DAG plugin, an end-to-end Docker integration test, and automated Neo4j constraint bootstrapping. The airflow_dags/ folder already exists — this stage completes and tests it.

### Files to Touch

- airflow_dags/lineage_plugin.py  (complete the plugin)

- airflow_dags/example_dag.py  (demo DAG that self-documents its lineage)

- docker-compose.yml  (enable the Airflow service that is currently defined but disabled)

- scripts/test_stage10.py  (new file — Airflow integration test)

### How the Airflow Integration Works

Apache Airflow has a native OpenLineage plugin (airflow-openlineage). When configured with OPENLINEAGE_URL pointing at our FastAPI server, every Airflow task completion automatically fires a POST /lineage/events with the correct OpenLineage JSON payload. No custom code needed in the DAG itself — it is purely configuration.

### Implementation Steps

Step 10.1 — Airflow Environment Configuration

# Add to docker-compose.yml Airflow service environment: environment: OPENLINEAGE_URL: http://host.docker.internal:8000 OPENLINEAGE_NAMESPACE: airflow AIRFLOW__LINEAGE__BACKEND: openlineage.airflow.backend.OpenLineageBackend # The host.docker.internal address reaches the FastAPI app # running locally on the host machine (outside Docker).

Step 10.2 — Example DAG

# airflow_dags/example_dag.py from airflow import DAG from airflow.providers.postgres.operators.postgres import PostgresOperator from datetime import datetime with DAG('lineage_demo', start_date=datetime(2024,1,1), schedule='@daily') as dag: load_orders = PostgresOperator( task_id='load_orders', sql='INSERT INTO clean.orders SELECT * FROM raw.orders;', # OpenLineage plugin auto-detects input/output tables from the SQL ) build_dashboard = PostgresOperator( task_id='build_dashboard', sql='CREATE TABLE reporting.revenue AS SELECT ... FROM clean.orders;', ) load_orders >> build_dashboard

Step 10.3 — Integration Test

scripts/test_stage10.py should start the full Docker stack including Airflow, trigger the example DAG manually via the Airflow REST API, wait 10 seconds, then query GET /lineage/upstream/postgres://reporting.revenue and assert the correct lineage chain is present in the response.

### Stage 10 — Test Checklist

- Airflow container starts and is accessible at http://localhost:8080 with docker compose up.

- Trigger example_dag manually. Verify POST /lineage/events was called (check FastAPI logs).

- Query GET /lineage/upstream/postgres://reporting.revenue. Assert clean.orders and raw.orders are in the graph.

- Airflow task failure: trigger a failing task. Assert a FAIL event is stored in run_log.

- Neo4j constraints exist on fresh stack start (from Stage 6 startup event).

## Stage 11 — RAG / AI Answer Generation Module

GOAL: Add an AI-powered natural-language query layer on top of the lineage graph. Instead of crafting Cypher queries, an engineer should be able to ask: 'What datasets feed into reporting.revenue?' or 'Which tables contain PII?' and get a plain-English answer backed by real graph data.

### Architecture

The module follows a Retrieval-Augmented Generation (RAG) pattern: (1) Accept a natural-language question, (2) Translate it into a graph query using an LLM, (3) Execute the query against Neo4j, (4) Feed the raw graph results back to the LLM to generate a plain-English answer. The graph is the source of truth — the LLM only formats and explains, never invents data.

### Files to Create

- app/ai/router.py  (POST /ai/query endpoint)

- app/ai/query_translator.py  (NL question -> Cypher via LLM)

- app/ai/answer_generator.py  (graph results -> NL answer via LLM)

- app/ai/prompt_templates.py  (system prompts and few-shot examples)

- scripts/test_stage11.py  (new file)

### Implementation Steps

Step 11.1 — Query Translation Prompt

# app/ai/prompt_templates.py CYPHER_GENERATION_SYSTEM = ''' You are a Neo4j Cypher expert for a data lineage graph. The graph has three node types: Dataset (uri, name, pii), Job (name), Run (run_id, status). The graph has three edge types: PRODUCES (Job->Dataset), CONSUMES (Dataset->Job), HAS_RUN (Job->Run). Given a question, return ONLY a valid Cypher query. No explanation. No markdown fences. Examples: Q: What feeds into postgres://clean.orders? A: MATCH path=(d:Dataset)<-[:PRODUCES¦CONSUMES*1..6]-(n) WHERE d.uri='postgres://clean.orders' RETURN path Q: Which datasets contain PII? A: MATCH (d:Dataset {pii: true}) RETURN d.uri AS uri, d.name AS name '''

Step 11.2 — Query Translator

# app/ai/query_translator.py import anthropic def translate_to_cypher(question: str) -> str: client = anthropic.Anthropic() # reads ANTHROPIC_API_KEY from env response = client.messages.create( model='claude-opus-4-6', max_tokens=300, system=CYPHER_GENERATION_SYSTEM, messages=[{'role': 'user', 'content': question}] ) return response.content[0].text.strip()

Step 11.3 — Answer Generator

# app/ai/answer_generator.py def generate_answer(question: str, graph_data: dict) -> str: client = anthropic.Anthropic() prompt = f''' Question: {question} Graph data retrieved: {graph_data} Answer in 2-3 clear sentences. Use dataset URIs and job names from the data. If the graph data is empty, say no data was found. ''' response = client.messages.create( model='claude-opus-4-6', max_tokens=400, messages=[{'role': 'user', 'content': prompt}] ) return response.content[0].text.strip()

Step 11.4 — Route

# app/ai/router.py from fastapi import APIRouter from app.ai.query_translator import translate_to_cypher from app.ai.answer_generator import generate_answer from app.db_client import get_neo4j_driver router = APIRouter() class AIQueryRequest(BaseModel): question: str @router.post("/ai/query") async def ai_query(request: AIQueryRequest): cypher = translate_to_cypher(request.question) driver = get_neo4j_driver() with driver.session() as session: result = session.run(cypher) raw_data = [dict(r) for r in result] answer = generate_answer(request.question, raw_data) return {'question': request.question, 'cypher': cypher, 'answer': answer, 'raw_results': raw_data}

Step 11.5 — Frontend AI Chat Panel

Add a new view AIView.jsx in frontend/src/pages/. Simple UI: a text input and a submit button. POST to /ai/query. Display the natural language answer in large text. Below it, show the generated Cypher query in a collapsible code block for transparency.

### Stage 11 — Test Checklist

- POST /ai/query with question 'What datasets feed into clean.orders?' returns an answer mentioning raw.orders.

- POST /ai/query with question 'Which tables have PII?' returns URIs of PII-tagged datasets.

- POST /ai/query with a vague question returns a graceful fallback ('no data found').

- The cypher field in the response is a syntactically valid Cypher string.

- Frontend AI view: typing a question and submitting shows a plain-English answer.

- Invalid ANTHROPIC_API_KEY returns a clean 500 error, not a traceback.

# PART 4 — Project Status Dashboard

Use this table to track progress. Update status as stages complete. A stage is DONE only when its test checklist passes in full.

| Stage | Name | Status | Key Deliverable |
| --- | --- | --- | --- |
| Stage 1 | Foundation — Docker, models, DB clients, /health | DONE | Databases running, /health returns ok |
| Stage 2 | Ingestion Layer — Pydantic, Converter, parsers | DONE | POST /lineage/events accepts OL events |
| Stage 3 | Storage Layer — Neo4j MERGE writes, PII 1-hop | DONE | Events write real nodes/edges to Neo4j |
| Stage 4 | Query API — upstream, downstream, runs | HAS BUGS | GET endpoints exist but URI routing broken |
| Stage 5 | React Dashboard — graph canvas, side panels | HAS BUGS | Dashboard runs but search broken (URI encode) |
| Stage 6 | Stability & Bug Fixes — all Part 2 bugs | TODO — FIRST | All existing endpoints fully operational |
| Stage 7 | Multi-Hop Retroactive PII Propagation | TODO | Full graph PII traversal + admin endpoint |
| Stage 8 | Impact Analysis Endpoint | TODO | GET /lineage/impact returns ranked break list |
| Stage 9 | Column-Level Lineage | TODO | Column metadata on edges + /lineage/columns |
| Stage 10 | Airflow Native Integration + E2E Test | TODO | Real Airflow DAG auto-populates lineage graph |
| Stage 11 | RAG / AI Answer Generation Module | TODO | POST /ai/query answers NL questions over graph |

## Stage Dependency Order

Stages must be completed in this order. A stage cannot begin until all its dependencies are done and all their test checklists pass.

Stage 1 (DONE) -> Stage 2 (DONE) -> Stage 3 (DONE) -> Stage 4 (DONE, bugs) ¦ Stage 6 (fix bugs) ¦ +--------------+-----+-----+ ¦ ¦ ¦ Stage 7 Stage 8 Stage 9 (PII multi- (Impact (Column hop) analysis) lineage) ¦ Stage 10 (Airflow E2E) ¦ Stage 11 (AI/RAG layer)

## Environment Variables (.env)

The following must be present in the .env file before running any stage. Never commit this file to Git.

# Existing (Stages 1-5) NEO4J_URI=bolt://localhost:7687 NEO4J_USER=neo4j NEO4J_PASSWORD=lineage_password POSTGRES_DSN=postgresql://lineage_user:lineage_password@localhost:5432/lineage_db # New — required for Stage 11 (AI module) ANTHROPIC_API_KEY=sk-ant-...

## How to Run the Project

# Start databases (required before running the app) docker compose up -d # Start FastAPI backend (hot reload) uvicorn app.main:app --reload --host 0.0.0.0 --port 8000 # Start React frontend (separate terminal) cd frontend && npm install && npm run dev # OR: one-command demo (starts everything + seeds live data) python run_live_demo.py # Run integration tests (requires docker compose up -d first) python scripts/test_stage6.py python scripts/test_stage7.py # ... etc # Service URLs once running: # React Dashboard -> http://localhost:5173 # FastAPI Swagger -> http://localhost:8000/docs # Health check -> http://localhost:8000/health # Neo4j browser -> http://localhost:7474 (neo4j / lineage_password)

Metadata Lineage Engine  —  Development Master Plan  |  April 2026  |  Aary Tadwalkar